SYSTEM CHANGE PROPOSAL

AI Data Analyst Agent: Upgrade to a Hybrid Tool-Using, RAG-Enhanced Agent

Prepared by Ralph Rowel Dela Rosa

# 1. Objectives

- Evolve the existing AI Data Analyst Agent from a single-shot, prompt-driven data Q&A tool into a hybrid agent capable of reasoning over both structured and unstructured information.

- Replace free-form code generation with controlled, deterministic tool calls, so the LLM plans and selects operations rather than writing and executing arbitrary Pandas code.

- Introduce Retrieval-Augmented Generation (RAG) as a complementary capability for unstructured knowledge (dataset documentation, column definitions, methodology notes), not as a replacement for structured data analysis.

- Add multi-turn conversational state so the agent can resolve follow-up queries against prior context without the user repeating themselves.

- Produce a portfolio-grade project that clearly demonstrates AI engineering competencies (tool calling, RAG, agentic routing, state management) suitable for an AI Engineer / ML Engineer positioning.

# 2. Proposed Changes

- Agent / Router layer: introduce a routing component that inspects each user query and decides whether it requires structured data tools, RAG retrieval, or both.

- Structured Data Tools: replace arbitrary code generation with a fixed set of callable functions, including get_dataset_schema(), filter_rows(), aggregate_data(), group_data(), sort_data(), get_unique_values(), generate_chart().

- RAG Tool: add search_documents() backed by a vector store containing the dataset's documentation, column/data dictionary, and any methodology notes.

- Conversation Memory: add session-level state so references like “the last 10 years” or “make that a line chart” resolve against the previous turn.

- Hybrid query handling: support queries that require both tool types in one response (e.g., a data aggregation plus a definition lookup from documentation).

- Deliberately deferred: heavier infrastructure (LangChain/LangGraph, Redis, Celery, Docker, Kubernetes) is out of scope unless a concrete need emerges. The priority is a lean, well-implemented stack over an impressive-looking one.

# 3. Scope

In scope: the AI Data Analyst Agent project (FastAPI + React/Vite/Tailwind + Gemini 2.5 Flash + Pandas/NumPy/Matplotlib, built on the Netflix Kaggle dataset). This proposal covers the backend agent architecture, the addition of a RAG layer, tool-calling refactor, and conversation state.

Out of scope: the portfolio website integration itself, unrelated projects (Capstone, REST API Project, Device Signal & Battery Time-Series Analysis), and any additional infrastructure (caching layers, container orchestration, managed databases) not required to demonstrate the five target capabilities.

# 4. Workflow

Target request flow through the upgraded system:

User (React Frontend) → FastAPI Backend → Agent / Router → [Structured Data Tools | RAG Search | Conversation Memory] → Pandas / Vector Store / Session State → Final Answer → Summary + Chart

The router is the key addition: it receives the user's query alongside conversation history, decides which tool(s) apply, dispatches the call(s), and passes the results back to Gemini to compose a grounded natural-language response.

# 5. Step-by-Step Process

- Refactor to controlled tool calling: Replace the current prompt-and-parse approach with defined function schemas for the existing structured-data operations. Verify Gemini reliably selects and calls the correct tool for a range of test queries.

- Build the RAG layer: Prepare the dataset documentation/data dictionary as source text, generate embeddings, and stand up a vector store. Implement search_documents() as a callable tool.

- Implement the Agent / Router: Add the routing logic that decides between structured tools, RAG, or both per query, and wire it to call the appropriate tool(s) before returning control to Gemini.

- Add conversation memory: Introduce session-level state that stores prior queries, tool calls, and results, and update the router/prompt so follow-up queries resolve against that context.

- Test hybrid queries: Validate queries that require both structured and unstructured reasoning in a single turn (e.g., an aggregation plus a definition lookup).

- Harden and polish: Add error handling for failed tool calls, confirm chart generation still works end-to-end, and prepare the write-up describing the architecture for the portfolio.

# 6. Expected Results

- A defensible architecture: the agent selects from a controlled set of tools rather than generating and executing arbitrary code, which is easier to explain and justify in a technical interview.

- Genuine hybrid reasoning: the system correctly separates structured queries (answered via Pandas tools) from unstructured queries (answered via RAG) and combines both when a question requires it.

- Multi-turn usability: the agent handles natural follow-up questions without requiring the user to restate the full query each time.

- A single stronger portfolio project: one well-implemented project demonstrating tool calling, RAG, agentic routing, and conversation state, rather than several shallower ones.

Capabilities this upgrade demonstrates:

| Capability | What It Demonstrates |
| --- | --- |
| Tool Calling | LLM output routed to deterministic backend operations, not free-form code execution |
| RAG | Grounding responses in external, unstructured documentation |
| Agentic Workflow | Model selects which tool(s) a query requires |
| Conversation State | Multi-turn analysis that builds on prior context |
| Structured Data Analysis | AI reasoning over a real dataset via controlled operations |

Resulting technology stack:

| Layer | Technology |
| --- | --- |
| Backend | FastAPI |
| Frontend | React / Vite / Tailwind |
| Data | Pandas / NumPy |
| Visualization | Matplotlib |
| LLM | Gemini 2.5 Flash |
| RAG | Embeddings + Vector Store |
| API | REST |
| Deployment | Vercel / Render |